Skwash

Product Requirements Document

Collaborative site annotation, AI-powered feedback clustering, and automated Linear ticket generation.

Version 3.0  —  April 2026

Status: Draft  |  Audience: AI coding agents and engineering team

# 1. Product Overview

Skwash is a collaborative site annotation tool. Teams load a live website in an iframe, pin contextual feedback at specific responsive viewports, and export structured feedback. In later phases, AI clusters overlapping annotations into actionable issues and pushes them to Linear as tickets.

## 1.1 Core Loop

The minimum viable interaction is: load URL → place pins → add comments → export feedback. Everything else layers on top.

## 1.2 Product Identity

Name: Skwash

Concept: Squashing bugs and compressing scattered feedback into something actionable. Short, memorable, verb-like.

# 2. Phased Build Plan

This is the most important section of the document. It defines the order in which features are built. Each phase produces a working, deployable product. An AI coding agent should complete each phase fully before starting the next. Do not skip ahead.

## 2.1 Phase 0: Scaffolding

Goal: A running monorepo with auth, database, and a blank authenticated shell.

- Initialise Turborepo monorepo with the package structure defined in Section 4

- Set up apps/web with Next.js 15 (App Router), TypeScript strict, Tailwind CSS 4

- Set up packages/ui with Base UI + shadcn. Install and configure shadcn components: Button, Input, Dialog, Dropdown, Tabs, Toast, Tooltip, Avatar

- Set up packages/db with Supabase client, types generation script, and seed file

- Create Supabase project. Run initial migration for organisations, users, and projects tables

- Implement Supabase Auth (email + magic link). On first signup, auto-create org + owner user.

- Build authenticated layout shell: sidebar (Dashboard, Settings), top bar, empty main area

- Deploy to Vercel. Confirm auth flow works end to end.

Deliverable: User can sign up, log in, see an empty dashboard. Deployed on Vercel.

## 2.2 Phase 1: Projects and Iframe Canvas

Goal: User can create a project, add a URL, and see it rendered in an iframe.

- Project CRUD: create (name + base URL), list on dashboard as cards, edit, delete

- Dashboard UI: project cards in responsive grid showing name, URL domain, last updated. URL input at top with Go button.

- Review item model: a URL within a project. For Phase 1, one review item per project is fine (auto-created from base URL). Multi-item support comes later.

- Iframe canvas: the main view when you click into a project. The target URL loads in an iframe. Centred in the available space. No proxy yet — raw iframe. If the site blocks embedding, show a clear error: This site cannot be embedded due to its security headers.

- Viewport selector in toolbar: 4 default viewports (375/768/1440/1920). Clicking a viewport resizes the iframe container width. Iframe content reflows.

- Comment/Browse mode toggle in toolbar. In Browse mode, iframe is interactive. In Comment mode, a transparent overlay captures clicks. No annotation logic yet — just the mode toggle and overlay.

Deliverable: User creates a project, sees the site in an iframe, can switch viewports and toggle modes. The canvas is ready for annotations.

## 2.3 Phase 2: Annotations and Comments

Goal: The core feedback loop works. User can place pins, leave comments, and see them listed.

- Pin placement: in Comment mode, clicking the overlay places a numbered pin marker at that position. Coordinates stored as percentages of viewport width and page scroll height.

- Comment composer: appears inline adjacent to the pin. Text input with Post button. Posting saves the annotation + comment to the database.

- Left panel (comment sidebar): lists all annotations for the current viewport. Each item shows pin number, author, timestamp, first comment line. Clicking an item scrolls the canvas to that pin.

- Active/Resolved tabs: annotations can be resolved (click a checkmark). Resolved annotations are hidden from Active tab and shown under Resolved.

- Threading: replies on annotations. Indented in the sidebar. No depth limit but UI indents max 3 levels.

- Emoji reactions on comments: picker, grouped counts, toggle own reaction.

- Markdown support in comment bodies: bold, italic, code, links, lists.

- Edit and delete own comments. If root comment is deleted and has no replies, delete the annotation too.

- Annotations scoped to viewport: switching viewport hides annotations from other viewports.

- Area selection: click-and-drag to create a rectangular selection. Same comment flow as pins.

Deliverable: Full annotation loop works. User places pins and areas, comments, resolves, filters by viewport. This is the core product.

## 2.4 Phase 3: Export and Review Workflow

Goal: Feedback can be extracted from Skwash and shared.

- JSON export: button in the project view that exports all annotations for the current review round as structured JSON. Schema: array of objects with annotation type, position, viewport, pin number, comment thread, status, author, timestamps.

- CSV export: flattened version of the JSON (one row per annotation, comments concatenated).

- Review item status dropdown: No status, In progress, Ready for review, Approved, Changes requested. Displayed on dashboard cards.

- Share button: generates a shareable link to the project. Requires login to view.

- Reviewer notes: editable text field at the top of the left panel. Shared across all reviewers. For context like test credentials or focus areas.

- Review completion CTA: Let the team know you finished reviewing button at bottom of left panel. Sets a flag in the database.

Deliverable: Feedback can be exported as JSON/CSV, projects have status workflow, and basic sharing works.

## 2.5 Phase 4: AI Clustering

Goal: AI groups annotations into actionable issue themes.

- Integrate Anthropic SDK (Claude). Single AI provider for all intelligence features.

- Cluster trigger: button on the project view. Sends all unresolved annotations (with their comment threads, viewport, position) to Claude with a system prompt that returns a JSON array of clusters.

- Cluster schema: title, summary, severity (critical/high/medium/low), annotation_ids, affected_viewports, tags.

- Cluster review UI: full-width view. Cluster cards with title, summary, severity badge, annotation count. Expandable to show individual annotations.

- Cluster editing: inline edit title, summary, severity, tags. Drag annotations between clusters. Merge two clusters. Split a cluster. Remove individual annotations.

- Approve clusters: per-cluster and bulk approve buttons.

Deliverable: AI clusters annotations. User reviews, edits, and approves clusters.

## 2.6 Phase 5: Linear Integration

Goal: Approved clusters become Linear tickets.

- Configure Linear: in project settings, user provides Linear API key and selects a team.

- Push to Linear: approved clusters are sent to Claude with Linear MCP. Claude creates the ticket with formatted title, description (summary + annotation list + viewport context), priority mapped from severity, and labels from tags.

- Fallback: if Claude MCP is unavailable, use the Linear SDK directly with the same content formatting.

- Post-push: the cluster stores the Linear issue ID and URL. A link to the Linear ticket is displayed on the cluster card.

- Export fallback: JSON/CSV export of clusters (same as Phase 3 export but with cluster structure rather than flat annotations).

Deliverable: End-to-end loop complete. Annotate → cluster → Linear ticket.

## 2.7 Phase 6: Multi-User and Realtime

Goal: Teams can collaborate.

- Invite flow: share dialog includes email input. Sends magic link. Creates account in same org with member role.

- Realtime presence via Supabase Realtime: avatar bubbles in toolbar showing who is viewing.

- Realtime annotation sync: new annotations from other users appear without refresh.

- Realtime resolution sync: resolved/unresolved status updates live.

- Pause new comments toggle: owner can freeze commenting.

- @mentions in comments: autocomplete dropdown, styled chip, in-app indicator.

Deliverable: Multiple users can review simultaneously with live presence and sync.

## 2.8 Phase 7: Advanced Features (Post-MVP)

These features are fully specified in Section 12 but are not part of the initial build.

- Iframe proxy: server-side proxy to strip X-Frame-Options headers for sites that block embedding

- Review rounds: versioned annotation containers tied to builds/deploys

- Multiple review items per project: add multiple URLs to a single project

- Custom viewports per project

- GraphQL integration: endpoint connection, schema explorer, saved queries, activity log reconstruction

- Live cursors (beyond presence avatars)

- Email notifications

- RBAC enforcement via Supabase RLS

- Keyboard shortcuts

- Project archiving

# 3. Information Architecture

## 3.1 Data Hierarchy

| Level | Description | Example |
| --- | --- | --- |
| Organisation | Top-level account. One per Skwash instance. | Acme Corp |
| Project | A site being reviewed. Top-level card on dashboard. | acme.com redesign |
| Review Item | A URL within a project (Phase 1: one per project. Phase 7: multiple). | /pricing |
| Review Round | A labelled container for annotations, tied to a build or deploy. Annotations always belong to a round. The iframe always shows the live site — a round is a label, not a frozen capture. (Phase 7 feature.) | Sprint 14, v2.3.1 |
| Annotation | A pin or area on the page at a specific viewport. Has a numbered marker and a comment thread. | Pin #3 on mobile at 45%/60% |
| Comment | A threaded message on an annotation. | This button overlaps the nav |

Note on review rounds: until Phase 7, annotations are stored directly against the review item with no round concept. The database schema includes a review_round_id column from day one (nullable, foreign key), but no round UI or logic is implemented until Phase 7. This avoids migration work later.

## 3.2 Navigation

- Global sidebar: Dashboard, Settings. Persistent. Shows user avatar, org name.

- Project view: Toolbar at top, annotation canvas in centre, comment sidebar on left.

- Cluster review: Full-width view entered from project. Cluster cards with approval controls.

# 4. Technical Architecture

## 4.1 Monorepo Structure

| Package | Purpose | Tech |
| --- | --- | --- |
| apps/web | Next.js application (App Router) | Next.js 15, React 19, TypeScript |
| packages/ui | Shared component library | Base UI + shadcn, Tailwind CSS 4 |
| packages/db | Supabase client, schema, migrations, generated types | Supabase JS, TypeScript |
| packages/ai | Claude integration: clustering prompts, response parsing, Linear ticket generation | Anthropic SDK |
| packages/config-ts | Shared TypeScript config | tsconfig |
| packages/config-eslint | Shared lint config | ESLint |

## 4.2 Tech Stack

| Layer | Technology |
| --- | --- |
| Framework | Next.js 15 (App Router) |
| Language | TypeScript (strict mode) |
| UI | Base UI + shadcn, Tailwind CSS 4 |
| Database | Supabase (PostgreSQL) |
| Auth | Supabase Auth (email + magic link) |
| Realtime | Supabase Realtime (Phase 6) |
| AI | Claude via Anthropic API (single provider for clustering + ticket generation) |
| Ticketing | Linear via Claude MCP, with Linear SDK as fallback |
| Deployment | Vercel |
| Monorepo | Turborepo |

## 4.3 Iframe Rendering

The target URL loads in a standard HTML iframe element. No proxy, no transformation. The iframe is nested inside a container div whose width is controlled by the active viewport.

### 4.3.1 Overlay

A transparent div is absolutely positioned over the iframe. In Comment mode, it has pointer-events: auto and captures click/drag events for annotation placement. In Browse mode, it has pointer-events: none so all interaction passes through to the iframe.

### 4.3.2 When Embedding Fails

If the target site sets X-Frame-Options: DENY/SAMEORIGIN or CSP frame-ancestors that exclude Skwash, the iframe will fail to load. The UI must detect this (via iframe load error or a blank frame after timeout) and show: This site’s security settings prevent it from being embedded. You may need to update the site’s X-Frame-Options or CSP headers, or use a staging environment that allows embedding.

No proxy is built in Phases 0–6. A proxy is specified as Phase 7 work.

## 4.4 Viewport System

| Viewport | Width | Label |
| --- | --- | --- |
| Mobile | 375px | mobile |
| Tablet | 768px | tablet |
| Desktop | 1440px | desktop |
| Wide | 1920px | wide |

The viewport selector resizes the iframe container div. The iframe content reflows. Annotations are scoped to the active viewport. Switching viewport hides annotations from other viewports. The viewport selector shows a badge with unresolved annotation count per viewport.

## 4.5 Coordinate System

x_percent: Horizontal position as percentage of viewport width (0–100).

y_percent: Vertical position as percentage of the full scrollable page height (0–100). Measured against the iframe’s contentDocument.documentElement.scrollHeight.

width_percent / height_percent: For area annotations only. Dimensions as percentages of viewport width and page height.

Percentage-based coordinates ensure annotations remain correctly positioned if the iframe content reflows slightly between sessions. Cross-origin iframe restrictions may prevent reading scrollHeight — in that case, use the iframe element’s rendered height as the reference and document the limitation.

# 5. Architecture Conventions

This section defines file naming, component structure, and code organisation patterns. AI coding agents must follow these conventions to maintain consistency across the codebase.

## 5.1 Directory Structure (apps/web)

app/ — Next.js App Router pages and API routes

- app/(auth)/ — Auth pages: login, signup, callback. Grouped route with auth layout.

- app/(dashboard)/ — Authenticated pages: dashboard, settings. Grouped route with sidebar layout.

- app/(dashboard)/projects/[id]/ — Project view with annotation canvas.

- app/(dashboard)/projects/[id]/clusters/ — Cluster review view.

- app/api/ — API route handlers.

  - app/api/projects/ — route.ts (GET list, POST create)

  - app/api/projects/[id]/ — route.ts (GET, PATCH, DELETE)

  - app/api/annotations/ — route.ts

  - app/api/comments/ — route.ts

  - app/api/clusters/ — route.ts

components/ — React components, organised by feature

- components/canvas/ — IframeCanvas, AnnotationOverlay, PinMarker, AreaMarker, ViewportSelector

- components/comments/ — CommentThread, CommentComposer, CommentItem, ReactionBar

- components/clusters/ — ClusterCard, ClusterReview, ClusterEditor

- components/dashboard/ — ProjectCard, ProjectGrid, UrlInput

- components/layout/ — Sidebar, TopBar, AuthLayout, DashboardLayout

- components/shared/ — StatusBadge, ViewportBadge, EmptyState, ErrorBoundary

lib/ — Utility functions and hooks

- lib/supabase/ — client.ts (browser), server.ts (server component/route handler), middleware.ts

- lib/hooks/ — useAnnotations, useComments, useViewport, usePresence

- lib/utils/ — coordinates.ts, formatting.ts, export.ts

## 5.2 Directory Structure (packages/ui)

- src/components/ — shadcn-style components. One file per component: button.tsx, input.tsx, dialog.tsx, etc.

- src/lib/ — Utility: cn() helper for className merging.

- tailwind.config.ts — Shared Tailwind config extended by apps/web.

## 5.3 Directory Structure (packages/db)

- src/client.ts — Supabase client factory (createClient for browser, createServerClient for server).

- src/types.ts — Auto-generated types from Supabase (run supabase gen types to regenerate).

- migrations/ — SQL migration files, numbered sequentially: 001_initial.sql, 002_annotations.sql, etc.

- seed.sql — Development seed data.

## 5.4 Directory Structure (packages/ai)

- src/cluster.ts — Clustering function: takes annotations array, returns clusters array.

- src/prompts/ — System prompt templates as TypeScript template literals.

- src/schemas.ts — Zod schemas for validating Claude’s JSON responses.

- src/linear.ts — Ticket generation: takes cluster, calls Claude with Linear MCP or falls back to Linear SDK.

- src/client.ts — Anthropic client factory.

## 5.5 Naming Conventions

| Entity | Convention | Example |
| --- | --- | --- |
| React components | PascalCase, named export | export function PinMarker() {} |
| Component files | kebab-case.tsx | pin-marker.tsx |
| Hooks | camelCase, use prefix | useAnnotations() |
| Hook files | kebab-case.ts | use-annotations.ts |
| API routes | route.ts inside resource folder | app/api/projects/route.ts |
| Database tables | snake_case, plural | review_items, feedback_clusters |
| Database columns | snake_case | x_percent, created_at |
| TypeScript types | PascalCase | Annotation, FeedbackCluster |
| Environment variables | SCREAMING_SNAKE_CASE | NEXT_PUBLIC_SUPABASE_URL |
| CSS / Tailwind | Utility classes only, no custom CSS files | className="flex items-center gap-2" |

## 5.6 Code Patterns

- Server components by default. Only add "use client" when the component needs interactivity (event handlers, hooks, browser APIs). Data fetching happens in server components.

- Supabase client usage: Browser components use createBrowserClient from packages/db. Server components and API routes use createServerClient. Never import the service role key in client code.

- API route pattern: Each route.ts exports named functions for HTTP methods: export async function GET(request), export async function POST(request). Validate session first, then validate body with Zod, then execute. Return NextResponse.json().

- Error responses: All API errors return { error: string } with appropriate HTTP status. 400 for validation, 401 for auth, 404 for not found, 500 for unexpected.

- Supabase queries: Use the Supabase client’s query builder. Do not write raw SQL in API routes. Raw SQL belongs in migrations only.

- State management: Use React state (useState, useReducer) for local UI state. Use SWR or React Query for server state with Supabase as the data source. No global state library.

# 6. Data Model

All tables use UUID v4 primary keys with gen_random_uuid() default. All include created_at (timestamptz, default now()). Foreign keys use ON DELETE CASCADE unless noted otherwise.

## 6.1 organisations

| Column | Type | Notes |
| --- | --- | --- |
| id | uuid PK |  |
| name | text NOT NULL | Display name |
| slug | text UNIQUE NOT NULL | URL-safe identifier |
| created_at | timestamptz |  |

## 6.2 users

Extends Supabase auth.users.

| Column | Type | Notes |
| --- | --- | --- |
| id | uuid PK | FK to auth.users(id) |
| org_id | uuid FK | FK to organisations(id). Nullable for MVP. |
| display_name | text NOT NULL |  |
| avatar_url | text | Nullable |
| role | enum | owner ¦ admin ¦ member ¦ viewer. Default: owner. |
| created_at | timestamptz |  |

## 6.3 projects

| Column | Type | Notes |
| --- | --- | --- |
| id | uuid PK |  |
| org_id | uuid FK | FK to organisations(id) |
| name | text NOT NULL | Display name |
| base_url | text NOT NULL | Root URL |
| status | enum | active ¦ archived. Default: active. |
| review_status | enum | none ¦ in_progress ¦ ready_for_review ¦ approved ¦ changes_requested. Default: none. |
| linear_team_id | text | Nullable. Phase 5. |
| linear_api_key_encrypted | text | Nullable. Phase 5. Encrypted at rest. |
| graphql_endpoint | text | Nullable. Phase 7. |
| graphql_headers_encrypted | jsonb | Nullable. Phase 7. Encrypted. |
| created_at | timestamptz |  |
| updated_at | timestamptz |  |

## 6.4 review_items

| Column | Type | Notes |
| --- | --- | --- |
| id | uuid PK |  |
| project_id | uuid FK | FK to projects(id) |
| url | text NOT NULL | Full URL |
| title | text NOT NULL | Auto-populated from URL path, editable |
| sort_order | integer | Default: 0 |
| created_at | timestamptz |  |

## 6.5 review_rounds (Phase 7, schema created in Phase 0)

| Column | Type | Notes |
| --- | --- | --- |
| id | uuid PK |  |
| review_item_id | uuid FK | FK to review_items(id) |
| label | text NOT NULL | User-defined: v2.3.1, Sprint 14 |
| description | text | Nullable |
| is_active | boolean | Default true |
| created_by | uuid FK | FK to users(id) |
| created_at | timestamptz |  |

Create this table in Phase 0 migration but do not build UI or logic until Phase 7.

## 6.6 annotations

| Column | Type | Notes |
| --- | --- | --- |
| id | uuid PK |  |
| review_item_id | uuid FK | FK to review_items(id). Direct link used Phases 1–6. |
| review_round_id | uuid FK | Nullable FK to review_rounds(id). Used from Phase 7. |
| author_id | uuid FK | FK to users(id) |
| type | enum | pin ¦ area |
| viewport | text NOT NULL | mobile ¦ tablet ¦ desktop ¦ wide ¦ custom label |
| pin_number | integer NOT NULL | Sequential within the review item, auto-incremented |
| x_percent | float NOT NULL |  |
| y_percent | float NOT NULL |  |
| width_percent | float | Nullable. Area only. |
| height_percent | float | Nullable. Area only. |
| status | enum | active ¦ resolved. Default: active. |
| created_at | timestamptz |  |
| updated_at | timestamptz |  |

## 6.7 comments

| Column | Type | Notes |
| --- | --- | --- |
| id | uuid PK |  |
| annotation_id | uuid FK | FK to annotations(id) |
| author_id | uuid FK | FK to users(id) |
| parent_id | uuid FK | Nullable. FK to comments(id) for threading. |
| body | text NOT NULL | Markdown |
| edited_at | timestamptz | Nullable |
| created_at | timestamptz |  |

## 6.8 reactions

| Column | Type | Notes |
| --- | --- | --- |
| id | uuid PK |  |
| comment_id | uuid FK | FK to comments(id) |
| user_id | uuid FK | FK to users(id) |
| emoji | text NOT NULL | Unicode emoji |
| created_at | timestamptz |  |

Unique constraint on (comment_id, user_id, emoji).

## 6.9 review_sessions

| Column | Type | Notes |
| --- | --- | --- |
| id | uuid PK |  |
| review_item_id | uuid FK | FK to review_items(id) |
| user_id | uuid FK | FK to users(id) |
| status | enum | in_progress ¦ complete |
| started_at | timestamptz |  |
| completed_at | timestamptz | Nullable |

## 6.10 feedback_clusters

| Column | Type | Notes |
| --- | --- | --- |
| id | uuid PK |  |
| review_item_id | uuid FK | FK to review_items(id) |
| title | text NOT NULL | AI-generated |
| summary | text NOT NULL | AI-generated |
| severity | enum | critical ¦ high ¦ medium ¦ low |
| tags | text[] | AI-suggested: bug, ux, copy, layout, responsive, performance, a11y |
| annotation_ids | uuid[] NOT NULL |  |
| linear_issue_id | text | Nullable. Set after push. |
| linear_issue_url | text | Nullable. |
| exported | boolean | Default false |
| created_at | timestamptz |  |

## 6.11 reviewer_notes

| Column | Type | Notes |
| --- | --- | --- |
| id | uuid PK |  |
| review_item_id | uuid FK | FK to review_items(id). Unique. |
| content | text | Markdown. Nullable. |
| updated_by | uuid FK | FK to users(id) |
| updated_at | timestamptz |  |

# 7. API Routes

All routes under app/api/. All require authenticated session via Supabase middleware (401 if missing). Build only the routes needed for the current phase.

## 7.1 Phase 1 Routes

| Method | Route | Description |
| --- | --- | --- |
| GET | /api/projects | List projects. ?status=active¦archived, ?sort=updated¦name |
| POST | /api/projects | Create. Body: { name, base_url }. Auto-creates one review_item. |
| GET | /api/projects/[id] | Get project with review items |
| PATCH | /api/projects/[id] | Update name, base_url, review_status |
| DELETE | /api/projects/[id] | Delete. Cascades. |

## 7.2 Phase 2 Routes

| Method | Route | Description |
| --- | --- | --- |
| GET | /api/items/[id]/annotations | List. ?viewport=mobile&status=active |
| POST | /api/items/[id]/annotations | Create with initial comment. Body: { type, viewport, x_percent, y_percent, width_percent?, height_percent?, comment_body } |
| PATCH | /api/annotations/[id] | Update: resolve, move position |
| DELETE | /api/annotations/[id] | Delete. Cascades comments. |
| POST | /api/annotations/[id]/comments | Add comment. Body: { body, parent_id? } |
| PATCH | /api/comments/[id] | Edit body |
| DELETE | /api/comments/[id] | Delete or soft-delete if has replies |
| POST | /api/comments/[id]/reactions | Add. Body: { emoji } |
| DELETE | /api/reactions/[id] | Remove |

## 7.3 Phase 3 Routes

| Method | Route | Description |
| --- | --- | --- |
| POST | /api/items/[id]/export | Export annotations. Body: { format: json¦csv } |
| PUT | /api/items/[id]/notes | Create/update reviewer note. Body: { content } |
| GET | /api/items/[id]/notes | Get reviewer note |
| POST | /api/items/[id]/sessions | Start review session |
| PATCH | /api/sessions/[id]/complete | Mark complete |

## 7.4 Phase 4 Routes

| Method | Route | Description |
| --- | --- | --- |
| POST | /api/items/[id]/cluster | Trigger clustering. Returns clusters. |
| GET | /api/items/[id]/clusters | Get existing clusters |
| PATCH | /api/clusters/[id] | Edit title, summary, severity, tags, annotation_ids |
| POST | /api/clusters/[id]/merge | Merge. Body: { source_cluster_id } |
| POST | /api/clusters/split | Split. Body: { source_cluster_id, annotation_ids, title } |

## 7.5 Phase 5 Routes

| Method | Route | Description |
| --- | --- | --- |
| POST | /api/clusters/[id]/push | Push to Linear via Claude |
| POST | /api/clusters/export | Export clusters. Body: { cluster_ids, format: json¦csv } |

# 8. UI Specifications

## 8.1 Dashboard

- URL input: Full-width input at top of main area. Placeholder: Enter a URL here. Go button (accent colour). Pasting a URL and clicking Go opens a modal: create new project or add URL to existing project.

- Project cards: Responsive grid (3 columns on desktop, 2 on tablet, 1 on mobile). Each card: project name, domain, last updated timestamp, resolved count (checkmark icon + number), comment count (speech bubble + number). Click to open.

- Card overflow menu: Three-dot icon on hover. Options: Rename, Archive, Delete (with confirmation).

- Sidebar: Dashboard (active), Settings. User avatar and display name at top. Org name below.

- Empty state: Centred illustration + Paste a URL above to start your first review.

## 8.2 Project View

### 8.2.1 Toolbar

- Left: Skwash logo (link to dashboard). Status dropdown.

- Centre: viewport icons (monitor, tablet, phone, wide monitor). Active viewport highlighted. Badge counts.

- Centre-right: Comment / Browse mode toggle. Comment mode is accent-coloured when active.

- Right: user avatar, Share button (accent), settings icon.

### 8.2.2 Left Panel

- Review item URL as header.

- Reviewer note field (placeholder: Add a note for the reviewers). Editable by all.

- Pause new comments toggle.

- Active / Resolved tabs with counts.

- Sort (newest, oldest, pin number), Filter (by author), Search (comment body text).

- Annotation list: pin number badge, author name, timestamp, first comment truncated. Click to select.

- Bottom: Let the team know you finished reviewing with arrow/send button.

- Collapsible via chevron on right edge.

### 8.2.3 Canvas

- Iframe in centred container. Width set by viewport. Subtle border/shadow.

- Overlay div for Comment mode interactions.

- Pin markers: small numbered circles, coloured by author. Tooltip on hover.

- Area markers: semi-transparent rectangles with numbered label.

- Comment composer: appears adjacent to new pin. Text input, emoji/attachment icons (attachment greyed out), Post button. Cmd+Enter to post.

## 8.3 Cluster Review

- Full-width. Entered from project view via Cluster Feedback button.

- Cluster cards in a vertical list. Each: title, summary, severity badge, annotation count, viewport pills, tag chips.

- Expand card to see individual annotations with comment threads.

- Drag annotations between cards.

- Merge, split, edit inline.

- Approve button per card. Bulk approve.

- Unclustered section at bottom for annotations not in any cluster.

# 9. Error Handling

Every error state must have a defined UI treatment. No blank screens, uncaught exceptions, or generic browser errors.

| Scenario | Phase | Treatment |
| --- | --- | --- |
| Iframe fails to load | 1 | Canvas: This site cannot be embedded. Check the URL or use a staging environment that allows iframe embedding. Retry button. |
| Iframe loads but blank after 15s | 1 | Canvas: Loading is taking longer than expected. The site may be blocking embedding. Retry button. |
| Annotation placement fails (API error) | 2 | Toast: Could not save annotation. Retry. Pin is removed from canvas. |
| Comment save fails | 2 | Toast: Could not post comment. Your text has been preserved. Retry button. Text remains in composer. |
| Export fails | 3 | Toast: Export failed. Please try again. |
| AI clustering rate limited | 4 | Toast: AI is temporarily busy. Please try again in a few minutes. |
| AI returns invalid JSON | 4 | Auto-retry (max 2). If all fail: toast: Clustering failed unexpectedly. Try again. |
| AI returns 0 clusters | 4 | Message: No related annotations found. Your feedback items may be too distinct to group. |
| Linear push fails (auth) | 5 | Error: Linear authentication failed. Check your API key in project settings. |
| Linear push fails (team not found) | 5 | Error: Linear team not found. It may have been deleted. |
| Claude MCP unavailable | 5 | Fallback to Linear SDK. If that also fails: suggest export. |
| Supabase realtime disconnects | 6 | Silent reconnect attempt. After 3 failures: subtle banner: Live updates paused. Refresh to reconnect. |

# 10. Empty States

| View | Phase | Empty State |
| --- | --- | --- |
| Dashboard (no projects) | 1 | Centred text: Paste a URL above to start your first review. |
| Project (no annotations) | 2 | Left panel: Click anywhere on the page to leave a comment. Small illustration. |
| Annotation (no replies) | 2 | Root comment shown. Reply input below with placeholder. |
| Cluster review (not yet run) | 4 | Prominent button: Cluster Feedback. Text: Group annotations into actionable issues. |
| Cluster review (0 clusters) | 4 | Text: No clusters found. Annotations may be too distinct to group. |

# 11. Environment Variables

| Variable | Phase | Description |
| --- | --- | --- |
| NEXT_PUBLIC_SUPABASE_URL | 0 | Supabase project URL |
| NEXT_PUBLIC_SUPABASE_ANON_KEY | 0 | Supabase public key |
| SUPABASE_SERVICE_ROLE_KEY | 0 | Supabase service key (server only) |
| NEXT_PUBLIC_APP_URL | 0 | Public app URL |
| ANTHROPIC_API_KEY | 4 | Claude API key (clustering + ticket generation) |
| LINEAR_API_KEY | 5 | Linear API key (fallback) |

# 12. Post-MVP Feature Specifications

These features are fully designed but not part of Phases 0–6. They are documented here so the architecture accommodates them without rework.

## 12.1 Iframe Proxy (Phase 7)

A Next.js API route at /api/proxy that fetches the target URL server-side, strips X-Frame-Options and CSP frame-ancestors headers, rewrites relative asset URLs to absolute, and returns the modified response. Known limitations: client-side auth tokens will not carry through, SPAs with client-side routing may partially break, strict CORS on API calls within the page will fail.

## 12.2 Review Rounds (Phase 7)

Versioned annotation containers tied to builds. Users create a round with a label (e.g., v2.3.1) and optional description. The round becomes active; new annotations are placed on it. Previous rounds are read-only. The iframe always shows the live site — rounds are labels, not frozen captures. This is explicitly not a snapshot of the page; it is a named container for annotations that the team understands corresponds to a particular build.

## 12.3 Multiple Review Items (Phase 7)

A project can contain multiple URLs. The left sidebar in project view lists them. Click to switch. Each review item has its own annotation canvas and reviewer notes.

## 12.4 Custom Viewports (Phase 7)

In project settings, users can add custom viewports with a pixel width and label. These appear in the viewport selector alongside the 4 defaults.

## 12.5 GraphQL Integration (Phase 7+)

Full specification from PRD v2 applies: endpoint connection with auth headers, introspection, schema explorer, query editor with syntax highlighting and variables panel, saved queries attachable to clusters, and activity log reconstruction from mutation logs. This is a standalone module in packages/graphql.

## 12.6 RBAC (Phase 7+)

Supabase RLS policies enforcing: Owner has full access, Admin can manage projects and annotations, Member can create/edit own annotations on assigned projects, Viewer can view and react only. Invite flow with role selection.

## 12.7 Keyboard Shortcuts (Phase 7)

| Shortcut | Action |
| --- | --- |
| Escape | Deselect, close composer, exit mode |
| C | Comment mode |
| V | Browse mode |
| 1/2/3/4 | Switch viewport |
| [ / ] | Previous / next annotation |
| R | Resolve selected annotation |
| Cmd+Enter | Post comment |

# 13. Non-Functional Requirements

- Performance: Overlay renders at 60fps. Pin placement <50ms. Iframe loading shows spinner within 200ms.

- Scale: 500 annotations per review item. Virtualise annotation list above 50 items.

- Accessibility: Keyboard-navigable. Pin markers have aria-labels. Colour never sole state indicator.

- Security: No raw HTML rendering. All API routes validate session. Encrypted credentials at rest.

- Browsers: Latest 2 versions of Chrome, Firefox, Safari, Edge.

- Testing: Unit tests for coordinate utilities and AI response parsing. Integration tests for API routes. E2E for core annotation flow (place pin, comment, resolve) via Playwright.

- Min app width: 1024px. Canvas shows horizontal scroll if viewport exceeds screen width.